## Slide 1: Sprint retrospective
Team A

## Slide 2: Stories
We decided to commit for 8, but we completed 5.
The stories we committed for have a total score of 44 points, while we managed to complete 33 of those.

## Slide 3: Tasks
In addition to the stories, we also took another setup task related both to them and to establish more ground for future stories.
The setup task had a size of 3 points, 2 of which were done.

## Slide 4: Estimations and errors
We had about 60 person hours estimated in our tasks.
The estimation was about right, having 5 hours extra spent for extensive real-time testing.

## Slide 5: Estimations: burndown chart
The burndown chart shows how we stick even more to the “done” flow, being able of define a story as “done” only when the group agrees.
Chart: 
| 43803 | 43809 | 43812 | 43815 | 43816
Points left | 47 | 32 | 27 | 25 | 12
Estimated points left | 47 | 0

## Slide 6: What we learned
Improved planification and routing

## Slide 7: What we are proud of
Improved website
Improved knowledge of Node

## Slide 8: Possible improvements
More communication

## Slide 9: Thank you!