## Slide 1: Group A
Demo Electronic Student REcord

## Slide 2: Sprint 17/12/19 – 14/12/19
Chart: Stories
Completed | 16
Committed | 16

## Slide 3: Definition of done
Code review
Unit testing
Performance testing
E2E testing
Verification of accessibility

## Slide 4: Completed Stories
5 - Parent
2 - Administrator
9 - Teacher

## Slide 21: Burndown Chart
Chart: Burndown chart
| 43817 | 43819 | 43826 | 43832 | 43834 | 43837 | 43838 | 43840 | 43841
Points left | 70 | 55 | 50 | 29 | 23 | 17 | 15 | 8 | 0
Estimated points left | 70 | 0

## Slide 22: Technical Debt and SonarCloud
https://sonarcloud.io/dashboard?id=ThePseudo_GroupA_SE2_2019

## Slide 23: Questions?